## Slide 1
Week
FACE TRACKING
TEAM 22
Update

## Slide 2
Weekly Summary
Model study
Project Reschedule
Code study
Demo start

## Slide 3
Model Study
We studied the Kernelized Correlation Filter paper. There is a different thing that we did not realize before: It is a pure online learning model, which means it does not need the offline learned detector to help detect the object or face in frame. This have several impact on our project:
The tracker can track any object directly, not only the human face
This is the most accurate general tracker, however it is still a pure online learning model, the offline detector is necessary if we want to enhance the performance for some particular object.

## Slide 4
Project Reschedule
Based on the unexpected feature of the model we selected, we have changed our training schedule to:
The demo of KCF does not need training, so that we let Shengjie and Siying start to process videos with the public KCF API. We are expecting results in next week.
We are going to modify the object function of KCF to combine its online learning tracker with offline learned face track to enhance the accuracy. We also reading more papers which tried the similar work recently. This work is assigned to Xuefeng.
Huan and Zhenren will start to train the offline face detector.

## Slide 5
Code Study and demo start
We have compared several open source APIs for the KCF model and start to work with the best one after briefly go through its code:
https://github.com/vojirt/kcf

## Slide 6
Next week
Because of the exam of VE320 this week, some of the tasks in our group is delayed (image processing, demo implement). We are going to make up the delayed schedule this week and here is the weekly target:
The implement of KCF demo
Find the appropriate way to modify KCF and expect to finalize the solution
Start the training of the face detector.